Here is a comprehensive development framework, plan, technology stack, and code structure for building the MVP of the "Cleanit" platform.

1. Development Framework & Plan (Agile Sprints)

The MVP will be built in focused, 2-week sprints, targeting a "Phase 1: Beachhead" launch in Bangalore.

Sprint 0: Foundation (Week 1-2)

· Goal: Set up the development environment, finalize architecture, and create basic project structures.

· Tasks:

· Project kickoff and final requirement grooming.

· Set up Git repository, CI/CD pipeline (e.g., GitHub Actions), and staging environment.

· Initialize Frontend and Backend projects.

· Set up cloud infrastructure (VPC, databases, storage buckets).

Sprint 1: Core Models & Authentication (Week 3-4)

· Goal: Users (Citizens & Cleaners) can sign up and log in.

· Tasks:

· Implement User Authentication and Authorization (JWT tokens).

· Create core database models: User, Campaign, Contribution, Job.

· Develop basic sign-up/login screens on the frontend.

Sprint 2: Campaign Creation & Management (Week 5-6)

· Goal: Citizens can create and view cleanup campaigns.

· Tasks:

· Backend API for creating a Campaign (title, description, location, target amount, photo upload).

· Backend API for listing and fetching campaigns.

· Frontend screens: "Create a Campaign" and "Browse Campaigns".

Sprint 3: Payments & Contributions (Week 7-8)

· Goal: Citizens can contribute money to campaigns.

· Tasks:

· Integrate Payment Gateway (Razorpay) for accepting contributions.

· Create Contribution model and backend logic to handle payments and update campaign funds.

· Frontend integration for secure payment checkout.

Sprint 4: Cleaner Workflow (Week 9-10)

· Goal: Cleaners can see, claim, and complete jobs.

· Tasks:

· Backend API for Cleaners to view available jobs (Campaigns that are funded).

· Backend API for claiming a job (updating Job status to claimed).

· Backend API for submitting job completion proof (photo upload).

· Frontend screens for Cleaners: "Available Jobs", "My Jobs", "Submit Proof".

Sprint 5: Admin & Verification (Week 11-12)

· Goal: Platform admins can verify completed jobs and trigger payouts.

· Tasks:

· Build a simple Admin Dashboard to view jobs pending verification.

· Implement backend logic for manual verification (Admin marks job as verified).

· Integrate Payouts API to transfer funds to the Cleaner's account upon verification.

· Implement platform fee deduction.

Sprint 6: Integration, Polish & Launch (Week 13-14)

· Goal: Prepare for a soft launch in a limited area.

· Tasks:

· End-to-end testing (payment flows, user roles).

· Performance, security, and load testing.

· Bug fixing, UI/UX polish, and final deployment to production.

· Prepare app stores for release (if native mobile app).

---

2. Technologies & Integrations

Backend (Core API & Business Logic)

· Language: Node.js (with Express.js or NestJS) or Python (with Django/FastAPI).

· Rationale: Rapid development, rich ecosystem for APIs and integrations.

· Database: PostgreSQL (Primary DB) & Redis (Caching/Sessions).

· Rationale: PostgreSQL is robust, relational, and supports complex queries. Redis for performance.

· Object-Relational Mapping (ORM): Prisma (for Node.js) or Django ORM (for Python).

· Cloud Provider: AWS (EC2/ECS, RDS, S3) or Google Cloud Platform (GCE, Cloud SQL, Cloud Storage).

· Rationale: Scalability, and comprehensive service offerings.

Frontend (User Interface)

· Mobile App (Citizen & Cleaner): React Native (with Expo).

· Rationale: Single codebase for iOS & Android, fast development, excellent community.

· Web Dashboard (Admin): Next.js (React-based) or a React SPA.

· Rationale: Server-side rendering for SEO/admin tools, reusable React components.

Key Third-Party Integrations

· Payments:

· Collection: Razorpay or Stripe (for India).

· Payouts: Razorpay X or Stripe Connect (to handle payouts to cleaners).

· File Storage: AWS S3 or Google Cloud Storage (for campaign and proof-of-work photos).

· Location Services: Google Maps Geocoding API & Places API (for address lookup and maps).

· Notifications: Firebase Cloud Messaging (FCM) for push notifications (e.g., "Your job was verified!").

· Analytics & Monitoring:

· Backend Logs: Sentry.

· Frontend Analytics: Google Analytics for Firebase or Mixpanel.

---

3. File & Code Structure

Here is a representative structure for the project's monorepo.

```

cleanit-mvp/

├── mobile-app/                 # React Native App for Citizens & Cleaners

│   ├── assets/

│   ├── src/

│   │   ├── components/         # Reusable UI components (Button, Card)

│   │   ├── screens/            # Main app screens

│   │   │   ├── citizen/

│   │   │   │   ├── CampaignListScreen.js

│   │   │   │   ├── CreateCampaignScreen.js

│   │   │   │   └── CampaignDetailScreen.js

│   │   │   └── cleaner/

│   │   │       ├── JobBoardScreen.js

│   │   │       └── MyJobsScreen.js

│   │   ├── navigation/         # App navigation setup

│   │   ├── services/           # API calls (axios instances)

│   │   ├── store/              # State management (e.g., Redux, Zustand)

│   │   └── utils/              # Helper functions

│   └── package.json

├── web-admin/                  # Next.js Admin Dashboard

│   ├── components/

│   ├── pages/

│   │   ├── api/               # API routes (if using Next.js API)

│   │   ├── dashboard.js

│   │   ├── campaigns.js

│   │   └── verification.js

│   └── package.json

├── backend/                    # Node.js/Express API

│   ├── src/

│   │   ├── controllers/       # Route handlers (campaignController.js, userController.js)

│   │   ├── models/            # Database models (Campaign.js, User.js)

│   │   ├── routes/            # API endpoints (campaignRoutes.js, authRoutes.js)

│   │   ├── middleware/        # Auth, error handling, upload

│   │   ├── services/          # Business logic & external service calls (paymentService.js)

│   │   ├── utils/             # Config, helpers, database connection

│   │   └── app.js             # Main app entry point

│   ├── prisma/                # Database schema and migrations

│   └── package.json

├── infrastructure/            # IaC (Infrastructure as Code) - e.g., Terraform

└── README.md

```

Core Database Schema (Prisma Example)

```prisma

// schema.prisma

model User {

id          String   @id @default(cuid())

email       String   @unique

phone       String?

name        String?

role        UserRole @default(CITIZEN) // CITIZEN, CLEANER, ADMIN

avatarUrl   String?

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

// A Citizen creates Campaigns

campaigns   Campaign[]

// A User makes Contributions

contributions Contribution[]

// A Cleaner claims Jobs

jobs        Job[]

@@map("users")

}

model Campaign {

id          String   @id @default(cuid())

title       String

description String?

imageUrl    String   // Stored in S3

location    String   // Could be a structured address/coords later

targetAmount Float

amountRaised Float   @default(0)

status      CampaignStatus @default(ACTIVE) // ACTIVE, FUNDED, COMPLETED, EXPIRED

creatorId   String

creator     User     @relation(fields: [creatorId], references: [id], onDelete: Cascade)

createdAt   DateTime @default(now())

contributions Contribution[]

job          Job?

@@map("campaigns")

}

model Contribution {

id          String   @id @default(cuid())

amount      Float

userId      String

user        User     @relation(fields: [userId], references: [id], onDelete: Cascade)

campaignId  String

campaign    Campaign @relation(fields: [campaignId], references: [id], onDelete: Cascade)

paymentId   String?  // From Razorpay/Stripe

createdAt   DateTime @default(now())

@@map("contributions")

}

model Job {

id          String   @id @default(cuid())

status      JobStatus @default(AVAILABLE) // AVAILABLE, CLAIMED, COMPLETED, VERIFIED, PAID

campaignId  String   @unique

campaign    Campaign @relation(fields: [campaignId], references: [id], onDelete: Cascade)

cleanerId   String?

cleaner     User?    @relation(fields: [cleanerId], references: [id])

completionImageUrl String?

completedAt DateTime?

verifiedAt  DateTime?

payoutId    String?  // From Payouts API

@@map("jobs")

}

enum UserRole {

CITIZEN

CLEANER

ADMIN

}

enum CampaignStatus {

ACTIVE

FUNDED

COMPLETED

EXPIRED

}

enum JobStatus {

AVAILABLE

CLAIMED

COMPLETED

VERIFIED

PAID

}

```

This plan provides a solid, iterative foundation for building the Cleanit MVP, focusing on the core "flywheel" mechanics before expanding into subscriptions and advanced AI features.

Here are the key changes needed to add a web app version alongside the existing mobile app:

1. Development Framework & Plan Changes

Additional Sprints for Web Development

Sprint 1a: Web Foundation (Parallel to Mobile Sprint 1)

· Goal: Set up web project structure and basic UI components

· Tasks:

· Initialize Next.js/React web application

· Create shared component library and design system

· Set up web-specific routing and state management

Sprint 2a: Web-Specific Features (Parallel to Mobile Sprints)

· Goal: Implement web-specific features and responsive design

· Tasks:

· Build responsive campaign browsing and creation flows

· Implement desktop-optimized file upload and map interfaces

· Add keyboard shortcuts and accessibility features

2. Technologies & Integrations - Additional Stack

Frontend Expansion

· Web Framework: Next.js (instead of basic React)

· Rationale: SSR for better SEO, better performance, API routes

· UI Component Library: Chakra UI or Material-UI

· Rationale: Consistent design, accessibility, rapid development

· State Management: Redux Toolkit or Zustand

· Rationale: Shared state between complex web components

· Form Handling: React Hook Form with Yup validation

· Rationale: Better form performance and validation on web

Additional Integrations

· Map Services: Mapbox GL JS (for richer web map interactions)

· Analytics: Google Analytics 4 (web-specific tracking)

· SEO: Next-SEO package for meta tags and social sharing

· PWA: Next-PWA for offline capabilities and app-like experience

3. File & Code Structure Changes

Updated Repository Structure

```

cleanit-mvp/

├── apps/

│   ├── mobile/                 # React Native App (existing)

│   ├── web/                    # Next.js Web Application (NEW)

│   └── admin/                  # Next.js Admin Dashboard

├── packages/

│   ├── shared/                 # Shared code between platforms

│   │   ├── components/         # Cross-platform UI components

│   │   ├── utils/              # Shared utilities

│   │   ├── constants/          # Shared constants

│   │   └── types/              # Shared TypeScript definitions

│   ├── api-client/             # Shared API client

│   └── design-system/          # Shared design tokens

├── backend/                    # Node.js/Express API (existing)

└── infrastructure/

```

Web-Specific Structure

```

apps/web/

├── components/           # Web-specific components

│   ├── layout/          # Header, Footer, Navigation

│   ├── campaigns/       # Campaign-related components

│   └── ui/              # Web-only UI components

├── pages/               # Next.js pages

│   ├── index.tsx        # Landing page

│   ├── campaigns/

│   │   ├── index.tsx    # Campaign list

│   │   ├── create.tsx   # Create campaign

│   │   └── [id].tsx     # Campaign detail

│   ├── auth/

│   │   ├── login.tsx

│   │   └── register.tsx

│   └── profile/

│       ├── index.tsx

│       └── settings.tsx

├── hooks/               # Custom React hooks

├── styles/              # Global styles, themes

├── lib/                 # Web-specific utilities

│   ├── api.ts           # Web API client

│   ├── auth.ts          # Web auth handling

│   └── map.ts           # Map utilities

└── public/              # Static assets

```

4. Backend API Changes

Additional API Endpoints

```javascript

// Web-specific endpoints

router.get('/web/campaigns/featured', getFeaturedCampaigns); // For landing page

router.get('/web/stats/overview', getPlatformStats); // For public stats display

router.get('/web/campaigns/nearby', getNearbyCampaigns); // Location-based browsing

```

Enhanced Existing Endpoints

```javascript

// Add web-specific query parameters

router.get('/campaigns', (req, res) => {

const {

page = 1,

limit = 10,

sort = 'createdAt',

order = 'desc',

platform = 'mobile' // NEW: platform-specific filtering

} = req.query;

// Platform-specific adjustments

if (platform === 'web') {

limit = Math.min(limit, 20); // Web can handle more items

}

});

```

5. Database Schema Additions

```prisma

// Add web-specific tracking and features

model WebSession {

id        String   @id @default(cuid())

userId    String?

user      User?    @relation(fields: [userId], references: [id])

userAgent String

ipAddress String?

createdAt DateTime @default(now())

expiresAt DateTime

@@map("web_sessions")

}

model PageView {

id        String   @id @default(cuid())

path      String

userId    String?

user      User?    @relation(fields: [userId], references: [id])

campaignId String?

campaign  Campaign? @relation(fields: [campaignId], references: [id])

createdAt DateTime @default(now())

@@map("page_views")

}

```

6. Key Implementation Differences

Authentication

```typescript

// Web uses cookies/sessions instead of mobile tokens

// apps/web/lib/auth.ts

export const useAuth = () => {

// NextAuth.js for web authentication

return useSession();

};

// Mobile continues using JWT tokens

```

File Upload

```typescript

// Web can handle larger files and drag-drop

// apps/web/components/CampaignCreation/Dropzone.tsx

const FileDropzone = () => {

// Web-specific: drag & drop, multiple file selection, progress indicators

};

// Mobile uses camera and limited file selection

```

Navigation

```typescript

// Web uses URL-based navigation with SSR

// apps/web/pages/campaigns/[id].tsx

export const getServerSideProps: GetServerSideProps = async (context) => {

// Server-side data fetching for SEO

};

// Mobile uses stack-based navigation

```

Responsive Design Considerations

```typescript

// apps/web/components/layout/ResponsiveLayout.tsx

const ResponsiveLayout = ({ children }) => {

return (

<Box>

<Header />

<Container maxW={['100%', '100%', '6xl']}>

<Grid templateColumns={['1fr', '1fr', '1fr 300px']} gap={6}>

<main>{children}</main>

<Aside>{/* Desktop sidebar */}</Aside>

</Grid>

</Container>

<Footer />

</Box>

);

};

```

7. Deployment & Infrastructure Changes

Additional Services

```yaml

# docker-compose.yml additions

services:

web:

build: ./apps/web

ports:

- "3000:3000"

environment:

- NODE_ENV=production

depends_on:

- backend

# Add reverse proxy configuration for web

nginx:

image: nginx:alpine

ports:

- "80:80"

- "443:443"

volumes:

- ./nginx.conf:/etc/nginx/nginx.conf

```

CI/CD Pipeline Updates

```yaml

# .github/workflows/deploy-web.yml

jobs:

deploy-web:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v2

- name: Build and Deploy Web

run: |

cd apps/web

npm install

npm run build

npm run export

# Deploy to Vercel/Netlify

```

8. Shared Code Strategy

Cross-Platform Components

```typescript

// packages/shared/components/Button.tsx

interface ButtonProps {

variant: 'primary' | 'secondary';

children: React.ReactNode;

// Platform-agnostic props

}

// Web implementation

export const Button: React.FC<ButtonProps> = ({ variant, children }) => {

return <button className={`btn btn-${variant}`}>{children}</button>;

};

// Mobile implementation (separate file)

```

Shared API Client

```typescript

// packages/api-client/src/client.ts

class ApiClient {

private baseURL: string;

constructor(platform: 'web' | 'mobile') {

this.baseURL = platform === 'web'

? process.env.WEB_API_URL

: process.env.MOBILE_API_URL;

}

// Shared methods for both platforms

async createCampaign(data: CreateCampaignDto) {

return this.post('/campaigns', data);

}

}

```

These changes create a robust, scalable web application that shares business logic with the mobile app while providing a superior web-specific user experience.